## Project Title: Online eBook Store Website

### Group No: 27

Enrollment No: 12202040703024 Enrollment No: 12202040703014

# Contents:

#### Project Status Summary:

* + The project is in its early stages, with the aim to complete folder structure and User Interface, and also the project is on schedule with no major delays.

#### Work Planned for Last Fortnight:

* + Define project scope, goals, and timeline.
  + Assign roles and responsibilities to team members.
  + Create a detailed project plan with milestones and deadlines.
  + Evaluate and finalize the technology stack for the project.

#### Work Completed for This Fortnight:

* + Conduct a requirements analysis for the Online eBook store website.
  + Initiate discussions on the website's design and user experience.
  + Set up the development environment and version control system.
  + Created mockups for the Login Page and Create Account Page also completed it successfully.

#### Work Planned for Next Fortnight:

* + Complete the final design mockups for the Dashboard Page and Book Collection Page.
  + Build the Dashboard Page and Book Collection page with UI design and Coding.

#### Open Issues:

* + No significant issues were reported. Continuous testing and refinement of the user interface are ongoing.

#### Open Risks:

* + As the project progresses there may be some potential delays in design finalizing.

## Project Title: Online eBook Store Website

### Group No: 27

Enrollment No: 12202040703024 Enrollment No: 12202040703014

# Contents:

#### Project Status Summary:

* + Complete the User Interface for the Login Page and Create Account Page and also the project is on schedule with no major delays.

#### Work Planned for Last Fortnight:

* + Conduct a requirements analysis for the Online eBook store website.
  + Initiate discussions on the website's design and user experience.
  + Set up the development environment and version control system.
  + Created mockups for the Login Page and Create Account Page also completed it successfully.

#### Work Completed for This Fortnight:

* + Complete the final design mockups for the Dashboard Page, Feedback page and Book Collection Page.
  + Build the Dashboard Page and Book Collection page with UI design and Coding.

#### Work Planned for Next Fortnight:

* + Complete the final design mockups for the User Review page, Checkout Page and Book Details Page.
  + Build HTML, CSS and JS files for the Feedback page, Add to Cart page and Book Details Page.

#### Open Issues:

* + In our project few CSS are not working and also getting error when setting background images so we are trying to fix it.

#### Open Risks:

* + As the project progresses there may some potential delays in design finalizing for Dashboard Page.

## Project Title: Online eBook Store Website

### Group No: 27

Enrollment No: 12202040703024 Enrollment No: 12202040703014

# Contents:

#### Project Status Summary:

* + Complete the User Interface for the Dashboard Page, Feedback page, and Book Collection Page and also the project is on schedule with no major delays.

#### Work Planned for Last Fortnight:

* + Complete the final design mockups for the Dashboard Page, Feedback page and Book Collection Page.
  + Build the Dashboard Page and Book Collection page with UI design and Coding.

#### Work Completed for This Fortnight:

* + Complete the final design mockups and also build HTML CSS and JS files for the User Review page, Checkout Page and Book Details Page.
  + Create a new database for the project and start to build a database table for storing user information.

#### Work Planned for Next Fortnight:

* + Complete the final design mockups and build HTML, CSS and JS files for the Admin Login Page, Admin Dashboard Page, Admin User Management Page and Admin Books Management Page. Create a new table for storing books information.
  + Create API using PHP for user Authentication, User Update Profile information, Admin Authentication, Admin User management, Admin Book management, Books Details and Get Book details.

#### Open Issues:

* + In our project we are facing issues in fetching information and storing new user information to the data table.

#### Open Risks:

* + As the project progresses there might be some potential delays getting error while fetching information.

## Project Title: Online eBook Store Website

### Group No: 27

Enrollment No: 12202040703024 Enrollment No: 12202040703014

# Contents:

#### Project Status Summary:

* + Complete the User Interface for the eBook Website complete all modules and started to build Admin module part and also the project is on schedule with no major delays.

#### Work Planned for Last Fortnight:

* + Complete the final design mockups for the User Review page, Checkout Page and Book Details Page.
  + Create a new database for the project and start to build a few database tables for storing user information.

#### Work Completed for This Fortnight:

* + Complete the final design mockups and build HTML, CSS and JS files for the Admin Login Page, Admin Dashboard Page, Admin User Management Page and Admin Books Management Page. Create a new table for storing books information.
  + Create API using PHP for user Authentication, User Update Profile information, Admin Authentication, Admin User management, Admin Book management, Books Details and Get Book details.

#### Work Planned for Next Fortnight:

* + Complete all remaining bugs and issue found.
  + Manually test the website and also solve the issue if any found.

#### Open Issues:

* + How to fetch data and if admin added new data or updated user or book details then how to display on UI.

#### Open Risks:

* + As the project progresses there might be some potential delays getting API response in form of JSON object and also solving API errors.

## Project Title: Online eBook Store Website

### Group No: 27

Enrollment No: 12202040703024 Enrollment No: 12202040703014

# Contents:

#### Project Status Summary:

* + Complete the User Interface for the eBook Store Website complete all modules and also complete Admin modules.
  + Completed creating PHP API for the project.
  + Created a new database of eBooks and also added required data tables for storing books, User and Admin information.

#### Work Planned for Last Fortnight:

* + Complete the final design mockups and build HTML, CSS and JS files for the Admin Login Page and Admin Dashboard Page.
  + Create a new database for the project and start to build a few database tables for storing book information and admin information.
  + Create API using PHP for user Authentication, User Update Profile information, Admin Authentication, Admin User management, Admin Book management, Books Details and Get Book details.

#### Work Completed for This Fortnight:

* + Complete all remaining bugs and issues found.
  + Manually test the website and also solve the issue if any found.

#### Work Planned for Next Fortnight:

* + Test the Website.

#### Open Issues:

* + No Open issue.

#### Open Risks:

* + While manually testing there might be some bugs found.